# GEMS OMNIX: Business Requirements Document (BRD)

Draft v0.1 for review, not approved

2026-10-27

Table of Contents

# GEMS OMNIX: Business Requirements Document (BRD)

## 1. Document control

| Item | Value |
| --- | --- |
| Document | BRD, GEMS OMNIX (replacement of the G-TEC GEMS ERP) |
| Version | 0.1 DRAFT for review. Not approved; nothing in it is signed |
| Date | 2026-10-27 |
| Prepared from | Audit pack docs/audit/ v1.1–v1.5 (artifacts 01–12, decision register 04, matrix 02) |
| Companion | FRD-GEMS-OMNIX.md: 290 functional requirements generated from the traceability matrix |
| Approval | Section 18. All approvals are blank |

Source documents (SHA-256 recorded in docs/audit/12-evidence-and-verification-log.md)

| Code | Document | Role in this BRD |
| --- | --- | --- |
| SPEC | GEMS ERP Rebuild Specification (57 pp.): a read-only walk of the live system | Primary source for legacy behaviour |
| WF | GEMS Workflows for Manager Review: 18 workflows; diagrams exist for WF1–8 only | Business processes; sign-off sheet |
| REQ, APIR, DQR | GEMS API request (5 Oct 2026), vendor technical response, API data-quality report | Legacy Centres API and data quality |
| XLS | GEMS legacy data workbook 2009–2026 (≈1.22M enrolment rows) | Candidate history source |
| REFS | GEMS 2.0 Refs proposal (G-290725, Jul 2025) | Reference only. It is not a source of any requirement (user decision, 2026-10-27; v1.5 §G). Its extra ideas are listed as backlog in Appendix A |

Evidence classes used throughout: SRC (stated in a source), INF (inferred), REC (reconstructed from a broken, blank or uninspected page), PRO (proposed design), PMC (pending manager confirmation), VER (verified by an executed test; 0 today).

## 2. Executive summary

The business. G-TEC runs a franchise network of roughly 325–327 training centres across Kerala, Tamil Nadu, Karnataka, North India, UAE, Egypt, Bahrain and the UK (SPEC p.1; centre counts conflict across sources, X2). Head office (HO, centre code GTECHO) manages the network.

The current system. All of it runs on GEMS: a school ERP (CareerBook, by d’Katia Software Technologies) adapted for G-TEC. It consists of a CodeIgniter monolith plus four satellite apps: HRMS, CRM, Purchase and Accounts (SPEC pp.1–2). It covers: - the student lifecycle (enquiry → admission → fees → exams → certificates); - centre operations (vouchers, licences, materials, royalty, tickets); - staff (HRMS).

A read-only Centres API feeds a management dashboard (REQ).

The project. GEMS OMNIX replaces GEMS. The stated aim is to rebuild “with the same modules and better features” (SPEC p.1, SRC). The audit found that “same modules” means 290 page-level capabilities, 18 drawn or placeholder workflows and 26 further undrawn processes. “Better” must address documented defects (§6): security weaknesses, crashing pages, inconsistent KPIs, an unbalanced legacy ledger, and history split across systems.

State today. - The requirements baseline is complete and internally consistent (T-DOC-001: 0 errors). - A proof of concept has demonstrated the database isolation and numbering mechanisms locally. Its Supabase re-run is close but not stable (v1.4 C-26). - No business rule has been approved and no application code exists. - More than 100 decisions are waiting for named owners (§9). They are the critical path.

## 3. Business objectives

Objective BO-1 is stated in the source. BO-2…BO-8 are proposed from audit findings and must be confirmed by the sponsor (PMC). Success measures are proposals.

| ID | Objective | Basis | Success measure (PROPOSED) |
| --- | --- | --- | --- |
| BO-1 | Replace GEMS with a system that has the same modules and better features | SPEC p.1 (SRC) | Every in-scope FRD requirement passes its acceptance tests; UAT signed against the WF sign-off sheet |
| BO-2 | One source of truth for students, fees and accounts, across HO and all centres | Five separate apps; duplicate enquiry/lead and staff lists (PR-02) | One enquiry pipeline, one staff list, one ledger |
| BO-3 | Trustworthy management numbers | Admissions 63,779 vs 65,211 vs API 58,301; students 43,513 vs 56,336 (X3, X11) | Signed KPI definitions; report parity with legacy within explained differences (K10) |
| BO-4 | Financial integrity and auditability | Unbalanced legacy vouchers (FR-044.26); password-prompt cancellations (FR-013) | Every journal balances; corrections only by reversal; maker-checker on sensitive changes; 0 unexplained reconciliation differences |
| BO-5 | Secure, least-privilege access across a franchise network | HO impersonation of centres; client-side approvals password; exposed API key (FR-010, FR-013, FR-205) | No shared or impersonated logins; TOTP for HO; all cross-centre isolation tests green |
| BO-6 | Complete and reconciled history | GEMS holds data from 2026 (APIR); XLS 2009–2026; no shared keys (X9) | 100% of source keys carry a disposition; REJECTED = 0 at cutover (K1–K11) |
| BO-7 | Uninterrupted operations at cutover | Dashboard depends on the legacy API (FR-200…205) | Dashboard works on day 1; rollback window available (D-MIG-5) |
| BO-8 | Remove dead school-ERP features and broken pages, but only on evidence | Transport, hostel, TC, etc. “mostly unused” (SPEC p.14); crashing pages | Each removal backed by a usage query and an owner sign-off (PR-01…13) |

## 4. Scope

### 4.1 In scope (subject to the open decisions in §9)

| Module | FRD section | Requirements | Owner(s) |
| --- | --- | --- | --- |
| Organisation and centres (centre master, onboarding, settings, location masters) | 8.1 | 24 | Operations |
| Platform core (search, roles, permissions, numbering, logs, shared lists) | 8.2 | 22 | IT, Operations |
| Course catalogue (courses, divisions, certifications, class assignment) | 8.3 | 11 | Academics |
| Enquiries and CRM | 8.4 | 5 | Admissions/PRO |
| Student records and admission | 8.5 | 8 | Admissions/PRO |
| Academics (batches, attendance, syllabus, placement, feedback, ID cards) | 8.6 | 17 | Academics |
| Fees, schemes, concessions | 8.7 | 20 | Accounts, Marketing |
| Payments and gateways | 8.8 | 3 | Accounts |
| Accounting (accounts app, 31 reports) | 8.9 | 40 | Accounts |
| Royalty and clearance | 8.10 | 3 | Accounts |
| Tickets and approvals | 8.11 | 13 | Operations/PRO |
| Examinations | 8.12 | 12 | Certification |
| Certificates | 8.13 | 8 | Certification |
| Vouchers, licences, materials, SAP | 8.14 | 18 | Tech Support, Stores |
| HR (HRMS) | 8.15 | 11 | HR |
| Reports and dashboards | 8.16 | 51 | MIS, owners |
| Notifications | 8.17 | 6 | Operations |
| Legacy Centres API (compatibility) | 8.18 | 6 | Dashboard owner |
| Total in scope |  | 278 | Plus 12 proposed out of scope (§4.2) = 290 matrix rows |

Also in scope: - data migration from GEMS MySQL (+ HRMS/CRM/Accounts/Purchase databases) and, subject to D-MIG-7/8, the XLS history; - cutover, with a rollback window.

### 4.2 Proposed out of scope (none approved)

- School-ERP leftovers (12 FRD rows, §8.19), plus the proposed removals PR-04/05/06/11/13:

  - mobile settings for the school app;

  - fee parent/group masters;

  - TC master;

  - legacy Message app;

  - Purchase app;

  - vendor-support form;

  - app-download stats;

  - SMS login modal.

- Deferrals:

  - fines (PR-08);

  - promotion/depromotion (PR-09);

  - HRMS payroll and recruitment (PR-10).

- Student/parent portal or mobile app: default API-first, no portal (D-PORTAL-1, PMC).

- REFS backlog (Appendix A).

Each item needs a usage query result and an owner’s signature before it is dropped (DR-08).

## 5. Stakeholders

Names are not recorded in any source. Each role must be assigned a named person before sign-off.

| Role | Interest | Decides |
| --- | --- | --- |
| Sponsor | Overall go/no-go, budget, priorities | Objectives (§3), scope (§4), go-live |
| Accounts | Fees, GST, ledger, royalty, numbering, migration of financial data | D-FEE, D-FIN, D-SCH (with Marketing), D-ROY, NP-1…8, D-MIG-2/3/5, G-FIN gate |
| Operations | Centres, tickets, notifications, roles | D-ORG, D-TKT, D-COMM, D-SEC-1/2 |
| Admissions / PRO | Enquiry, admission, student data, course changes | D-ADM, D-STU |
| Academics | Catalogue, batches, attendance, promotion | D-CAT, D-ACA, D-YEAR-1 |
| Certification | Exams, certificates, numbering (co-owner) | D-EXM, D-CRT |
| MIS | KPI definitions, report parity | D-ADM-2/4, D-RPT |
| Marketing | Schemes, targets, BDO | D-SCH-1/3 |
| Tech Support / Stores | Vouchers, licences, SAP, materials | D-SUP |
| Regional managers | College tie-ups | D-TIE |
| HR | HRMS scope, biometric | D-HR |
| IT | Security, hosting, migration, time zone, NFRs | D-SEC, D-TZ, D-OPS, D-MIG-1/6/7/8 |
| Legal | Personal data (Aadhaar, PAN, caste), residency (Singapore hosting) | D-SEC-4 |
| Dashboard owner | Centres API consumer | D-API-1 |
| Centres (≈325) | Day-to-day users; UAT participants | — (represented by Operations) |

## 6. Current state and problems (SRC unless noted)

| # | Problem | Evidence | Business impact |
| --- | --- | --- | --- |
| P1 | Five apps with separate data: HRMS, CRM, Purchase and Accounts beside the core | SPEC pp.1–2 | Duplicate enquiries/leads (32,743 vs ~34,120, X7) and staff lists; no single view |
| P2 | HO acts by impersonating centre logins; approvals use a hard-coded client-side password; password prompts guard fee cancellation and amount change | FR-010, FR-013, FR-065, FR-066 | No accountability for who did what; fraud risk on money changes |
| P3 | Legacy API key printed in guides; gateway secrets held in settings | FR-205, FR-024.01 | Credential misuse (rotate at cutover, D-SEC-6) |
| P4 | KPIs disagree between screens and the API | X3, X11, D-ADM-2/4, D-RPT-2 | Management decisions on inconsistent numbers |
| P5 | Ledger can be unbalanced (“Invalid Bank Transactions” report) | FR-044.26 | Misstated books; migration must not hide it (D-MIG-3) |
| P6 | Pages that crash, freeze or render blank (Gtec Centre Dashboard, Centre Wise report, class assign, order issue/despatch, several logs); a report leaks raw SQL | FR-217, FR-171.12, FR-091, FR-142.02, FR-012.03, FR-005.01 | Functions unavailable; 12 requirements cannot yet be specified (audit 03 §C) |
| P7 | History split: GEMS data from 2026 (vendor), XLS 2009–2026, no shared keys; XLS has no IDs or receipts | X9, X15, XL-1, XL-2 | Lost or double-counted history |
| P8 | Master-data quality: duplicate religions (51 rows), 963 castes, course codes with whitespace and /, test centres in production | FR-020.03/.04, DQR, X14 | Wrong reports; merge maps needed (D-MIG-4) |
| P9 | School-ERP leftovers in menus and forms | SPEC p.14, PR-05 | Clutter and confusion |
| P10 | 2,412 tickets pending | FR-094.03 | Backlog; SLA undefined (D-TKT-3) |
| P11 | Personal data at scale: Aadhaar, caste, PAN; ≈1.2M XLS rows on a local drive | FR-150.05, FR-182, XL-8 | DPDP Act exposure (D-SEC-4) |

## 7. Users and access (business view)

Who uses the system - HO staff in about 43 legacy roles. The role list includes test and unused roles, so mapping is pending (D-SEC-1). - Centre staff. - Faculty. - Automated jobs. - The management dashboard (via API).

Students and parents have no direct access in the proposed scope (D-PORTAL-1).

Required business access rules (PRO, from audit 06): - Every person has their own login. There are no shared centre logins and no impersonation (PR-01). - Head-office users see only their assigned scope: all centres, a region, an area, or one centre. Centre users see only their centre. - HO users with wide scope or finance/RBAC rights use two-factor sign-in. - Money-changing and permission-changing actions need re-authentication and, where D-FEE-2 says so, a second approver. - Every action is audited.

## 8. Business processes

### 8.1 Drawn and placeholder workflows (WF sign-off sheet; all unsigned)

| WF | Process | Owner | Diagram | State |
| --- | --- | --- | --- | --- |
| WF1 | Enquiry to admission | Admissions/PRO | yes | Centre lane REC |
| WF2 | Catalogue and availability | Academics | yes | Course approval step unevidenced |
| WF3 | Centre onboarding | Operations | yes | Centre lane REC |
| WF4 | Fee setup and collection | Accounts | yes | Receipt screen REC |
| WF5 | Schemes and concessions | Marketing/Accounts | yes | Centre selection REC |
| WF6 | Ticket engine | Operations/PRO | yes | Level configuration per type |
| WF7 | Student data and course change | PRO | yes | Centre raise form REC |
| WF8 | Exam lifecycle | Certification | yes | Centre registration REC |
| WF9 | Certificate lifecycle | Certification | placeholder | All steps REC |
| WF10 | Voucher and licence | Tech Support | placeholder | All REC |
| WF11 | Material kits | Stores | placeholder | All REC |
| WF12 | SAP plans | Tech Support SAP | placeholder | All REC |
| WF13 | Royalty and clearance | Accounts | placeholder | All REC; formula unknown |
| WF14 | Year closing and promotion | Accounts/IT | placeholder | All REC |
| WF15 | Attendance, syllabus, placement | Academics/Placement | placeholder | All REC |
| WF16 | College tie-up pricing | Regional managers | placeholder | All REC |
| WF17a | HRMS recruitment | HR | placeholder | All REC; usage unknown |
| WF17b | HRMS payroll | HR/Accounts | placeholder | All REC |

### 8.2 Undrawn processes found in SPEC (WF-X1…X26)

The 26 undrawn processes are: - BDO planning; ID cards; notifications; CRM pipeline; - receipt transfer; online payment recheck and settlement; course mode change; - exam-date, re-exam, internship and WE exam requests; faculty exam registration; - user/role administration; credential reset; bulk imports; - front office; feedback; marketing targets; batch assignment; - gateway configuration; HR leave; biometric attendance; service book; - legacy API consumption; certificate despatch payment; voucher exam links.

Owners and tests are in audit 05. WF-X1…X4 must be drawn and signed before their stage (D-GAP-1); the others are drawn or removed under D-GAP-2.

Business requirement: each workflow is signed by its owner before its build stage starts. Placeholder workflows (WF9–17b) cannot reach UAT until drawn.

## 9. Business rules and decisions

No business rule in this section is approved. Each rule below is either stated in a source (SRC, describing legacy behaviour) or is a proposed default awaiting its owner. The full register, with evidence, defaults and regression tests, is audit 04.

### 9.1 Rules observed in legacy (SRC; to be confirmed for carry-over)

| Area | Rule | Source |
| --- | --- | --- |
| Fees | Fees vary by centre class (15 classes); fee structures per course and class | FR-033.06, FR-059 |
| Schemes | Five scheme natures: Normal, Constant %, Constant amount, Variable %, Variable amount; validity dates; applicability by category/division or region/area/centres | FR-053, FR-054 |
| Royalty | Royalty Master holds one 20% rate; GST master 18% (9+9 / 18 IGST); monthly royalty per centre; centre pays, HO approves; clearance request per month | FR-031, FR-032, FR-072, FR-145 |
| Numbering | Admission numbers from per-year prefix counters; receipt prefixes {centreCode}/{TYPE}/{FY}/ with types ADMREC, CON, FEEREC, INV, JOU, REC, VOU | FR-011, FR-026, FR-029 |
| Reports | Admission and collection report criteria (enquiries within range excluding deleted/inactive; admissions by join date and registration) | FR-170 |
| Exams | Previous sub-exam result must be published before the next (semester); passing the mapped final exam completes the course | FR-120, FR-121 |
| Course mode | Normal / Fast Track / Super Fast Track; change by approval | FR-096 |
| Tickets | Generic request-and-approval engine with levels 1–4, prefixes and categories | FR-094 |

### 9.2 Decision areas blocking delivery (owner must sign; ⛔ = production gate)

| Area | Decisions | Owner | Blocks |
| --- | --- | --- | --- |
| Identity and admission counting | D-STU-4 (person vs registration), D-ADM-1…4 | Admissions/PRO, MIS | Stage 2–3 |
| Numbering policy | NP-1…NP-8 (scope, reset, gapless vs unique, format/length, prefix types, register scope, legacy continuation) | Accounts + Certification | Stage 2 |
| Finance ⛔ | D-FIN-1…9 (cash vs accrual, tax point, cancellation window, GST rounding, refunds undocumented, caution deposit, paid fee import, hash-chained audit, advances), D-FEE-1…6, D-SCH-1…3, D-CUR-1 | Accounts | G-FIN gate before Stage 4 |
| Royalty ⛔ | D-ROY-1 (rate per centre), D-ROY-2 (old vs new collection, royalty-bearing fee types: no default, blocked), D-ROY-3 | Accounts | Stage 6 |
| Organisation | D-ORG-1…6 (centre creation and checks, class revisable, prerequisites, ~60 flags, region semantics and hierarchy, lifecycle fields) | Operations | Stage 3 |
| Tickets | D-TKT-1…4 (approvers, reject handling, SLA, self-approval ⛔) | Operations/PRO | Stage 5 |
| Exams, certificates, supply | D-EXM-1…3, D-CRT-1…4, D-SUP-1…9 (incl. SAP carry-forward: no default) | Certification, Tech Support, Stores | Stage 6 |
| Security and data ⛔ | D-SEC-1…6 (roles, HO view-as-centre, timeouts and 2FA, Aadhaar/PAN/caste and DPDP, retention and RPO/RTO, rotate exposed secrets), D-TZ-1 | IT, Legal | Stages 1–8 |
| Migration ⛔ | D-MIG-1…8 (history depth, journals, never auto-balance, merge maps, rollback window, legacy passwords, authoritative history source, XLS mode) | IT, Accounts, MIS | Stages 2–8 |
| Reporting | D-RPT-1/2 (past months frozen? “current student” definition) | MIS | Stage 7 |
| Removals | PR-01…13 | Module owners | Each stage |

### 9.3 Non-negotiable integrity rules (PRO; need Accounts’ acknowledgement)

These are technical invariants, not policies. They are listed so that the business acknowledges them: - every posted journal balances; - posted records are never edited, only reversed; - receipt = sum of allocations; - no over-allocation; - one receipt per successful payment; - verified gateway callbacks only; - idempotent collection; - exact decimal money; - settlement differences recorded, never absorbed; - unapplied cash tracked.

The full list (F1–F21) is in FRD §5.

## 10. Data and migration requirements (business level)

- DM-1: Every legacy record receives exactly one disposition: imported, merged, split, archived, excluded (with an approved reason and approver), or rejected (must be 0 at cutover). Nothing is silently dropped.

- DM-2: The authoritative history source before 2026 is decided by IT + Accounts (D-MIG-7). The XLS import mode and the Jan–Jun 2026 overlap are decided by D-MIG-8. The XLS is not a financial source (it has no receipts or ledger).

- DM-3: Amount control totals reconcile per centre, financial year, fee head and account. Legacy imbalances are reported and treated by Accounts, never auto-balanced (D-MIG-3).

- DM-4: Legacy reports and migrated reports agree for sampled periods; every difference is explained (K10).

- DM-5: At least two timed full rehearsals, with all checks green, before cutover.

- DM-6: Legacy stays the system of record until cutover. It then stays read-only for the rollback window (default 4 weeks, D-MIG-5).

- DM-7: Test centres (GDEMO, KL-01-TEST3, KL-01-TEST6) and test data are excluded only by an approved rule (X14, PR-06).

Prerequisite: read-only access to the legacy MySQL databases. Not yet granted; this blocks Stage 0.

## 11. Reporting and KPI requirements

- RP-1: Signed definitions for “admission” (on save vs registration-fee paid; which date sets the month), “current student”, and whether past months can change (D-ADM-2/4, D-RPT-1/2).

- RP-2: One shared implementation per KPI, used by screens, exports and the API, so the numbers cannot differ (F18).

- RP-3: The 16 admission and collection reports, the fee reports, the 31 accounts reports and the HRMS reports carry over, subject to removal evidence (FRD §8.9, §8.16).

- RP-4: Exports are scoped, permissioned, PII-gated and audited.

## 12. Integration requirements

| ID | Integration | Requirement | Decision |
| --- | --- | --- | --- |
| IN-1 | Legacy Centres API (5 endpoints) used by the management dashboard | Keep working at cutover via a versioned API plus a compatibility shim; the exposed key is rotated | D-API-1, D-SEC-6 |
| IN-2 | Payment gateways (legacy config lists world_line, traknpay, bill_desk) | Build only gateways confirmed live; verified callbacks; settlement reconciliation | D-FEE-3 |
| IN-3 | SMS / e-mail / push | Provider adapters; DLT templates; consent | D-COMM-1 |
| IN-4 | Biometric attendance | CSV import by default; device integration only if confirmed | D-HR-3 |

## 13. Compliance, security and privacy

- CS-1: Personal data, especially Aadhaar, PAN and caste, is stored only where justified, encrypted and masked, under the Digital Personal Data Protection Act. Legal review is required (D-SEC-4).

- CS-2: Hosting region is Supabase ap-southeast-1 (Singapore). This data-residency choice needs Legal confirmation (v1.2).

- CS-3: GST invoices and receipts follow Accounts and tax-advisor rules, including any serial-length limit (NP-5; not asserted).

- CS-4: All legacy secrets (API key, gateway credentials, SMTP) are rotated at cutover (D-SEC-6).

- CS-5: The audit trail is append-only. Backups use point-in-time recovery plus daily off-provider dumps, with a quarterly restore drill. RPO/RTO are proposed at 15 min / 4 h (D-SEC-5).

## 14. Non-functional requirements (PROPOSED; approval D-OPS-1)

| Measure | Proposed |
| --- | --- |
| Users at peak | 650 active (2 per centre); workload mix to confirm with Operations |
| List/search p95 | ≤ 800 ms |
| Save p95 | ≤ 1,000 ms |
| Fee collection p95 | ≤ 1,500 ms |
| Report p95 | ≤ 3 s |
| Error rate | < 0.1% |
| Export 100k rows | ≤ 120 s |
| Availability, RPO/RTO | RPO 15 min / RTO 4 h (D-SEC-5) |
| Accessibility | Usable on desktop and mobile browsers; accessibility checks in Stage 7 |

## 15. Assumptions and constraints

Constraints (decided by the user): - Stack: Next.js + TypeScript + Prisma 7.10.1 + PostgreSQL. - Hosting: Vercel with Supabase (ap-southeast-1). - Scope: all modules are rebuilt eventually. - Migration: from MySQL is required.

Assumptions (to confirm): - The vendor can provide a read-only database dump. - Centres keep working in the legacy system until cutover. - No student portal. - HO roles can be re-mapped to the new permission model.

Dependencies: - legacy DB access; - named decision owners; - gateway and SMS provider contracts; - Legal review (D-SEC-4).

## 16. Risks

| # | Risk | Severity | Mitigation | Owner |
| --- | --- | --- | --- | --- |
| 1 | KPI definitions disagree; management numbers change at cutover | Critical | Signed definitions; golden datasets; parity checks | MIS |
| 2 | History split across GEMS and XLS with no shared keys | Critical | D-MIG-7/8; reporting-only XLS import by default | IT + Accounts |
| 3 | Finance policies unapproved (cash/accrual, GST rounding, refunds, royalty formula) | Critical | G-FIN gate; production configuration unset until signed | Accounts |
| 4 | Cross-centre data leak | Critical | Two independent gates (app + database); isolation suites in CI | IT |
| 5 | Decision backlog (>100 open items) delays every stage | High | Named owners and decision dates per stage (§17) | Sponsor |
| 6 | Centre-side screens never observed (receipt, exam registration, orders) | High | Read-only centre walkthrough in Stage 0 | Operations |
| 7 | Personal-data obligations | High | D-SEC-4/5 with Legal | IT + Legal |
| 8 | Intermittent database connection drops observed via the hosted pooler | Medium | Root-cause in-region before Stage 1 exit; idempotent retries only (v1.4 C-26) | IT |
| 9 | Scope size: 290 requirements, 44 processes | High | Staged delivery; removals on evidence only | Sponsor |

## 17. Delivery approach and acceptance

Stages (audit 10). Each stage exits only when: - its linked tests pass in CI on a production-like environment and are logged; - the isolation suites are still green; - its decisions are signed; - its migration dry run passes.

A built page or a green build is never an exit.

| Stage | Business content | Business sign-off needed |
| --- | --- | --- |
| 0 Discovery | Legacy DB access, usage counts, centre-side walkthrough, draw missing workflows | D-SEC-1, D-MIG-7/8, D-TZ-1, D-OPS-1, PR usage results |
| 1 Security POC | Login, isolation, audit, export proofs | ADR-001 (authentication choice) |
| 2 Foundations | Identity model, numbering, audit, ticket core, migration framework | NP-1…8, D-STU-4, D-MIG-1…3 |
| 3 Centres, catalogue, enquiry, admission | WF1–3, WF7 | D-ADM, D-ORG, D-CAT, D-STU, D-SEC-4 |
| G-FIN gate | Accounts signs every finance policy | D-FIN, D-FEE, D-SCH, D-CUR, NP |
| 4 Fees, payments, accounting | WF4, WF5 | D-FEE-3, D-MIG-2/3 |
| 5 Ticket workflows | 31 ticket types, queues, SLA | D-TKT-1…4 |
| 6 Exams, certificates, supply, royalty, year close | WF8–14, WF16 | D-EXM, D-CRT, D-SUP, D-ROY, D-YEAR, D-TIE |
| 7 HR, reports, integrations, hardening | WF15, WF17a/b, reports, API shim, NFRs | D-HR, D-RPT, D-COMM, D-API-1 |
| 8 Rehearsal, UAT, cutover | ≥ 2 rehearsals; UAT against the WF sign-off sheet | Go/no-go: Accounts + Operations + IT |

UAT acceptance: each signed workflow is executed end to end by its owner’s team on migrated data, and the results are recorded against the sign-off sheet.

## 18. Approval

| Role | Name | Decision (Approve / Approve with changes / Reject) | Date | Signature |
| --- | --- | --- | --- | --- |
| Sponsor |  |  |  |  |
| Accounts |  |  |  |  |
| Operations |  |  |  |  |
| Admissions / PRO |  |  |  |  |
| Academics |  |  |  |  |
| Certification |  |  |  |  |
| MIS |  |  |  |  |
| IT |  |  |  |  |
| Legal (§13 only) |  |  |  |  |

## Appendix A: REFS backlog (reference only, not in scope)

The 2025 GEMS 2.0 proposal (REFS) was compared item by item in docs/audit/revisions/v1.5-refs-gap-analysis.md: - 117 items in total: 41 already covered, 44 partly, 25 new, 7 conflicting. - By user decision, REFS is reference only.

Its new ideas are kept as a backlog, to be raised again by a business owner if wanted: - mobile apps (HO analytics; student app with online payment and certificate download); - Exam Portal and “Gobsbank” APIs; - fee refund workflow (note: refunds are also undocumented in legacy, D-FIN-5); - re-registration; - duplicate/lost certificate handling; - expense booking → approval → payment; - Schedule III account grouping; bill-by-bill receipts and overdue-debtor ageing; - geo-tagged field staff tracking; - WhatsApp messaging; - batch suggestion; - low-stock alerts; - centre-director login alerts; - inaugural offers; - the undefined “Inventory” module.

Two REFS ideas are recorded as questions on existing decisions: - per-scheme royalty, under D-ROY-2; - an “RO” level above RSO, under D-ORG-5.

## Appendix B: Glossary

| Term | Meaning |
| --- | --- |
| HO | Head office (centre code GTECHO) |
| Centre | Franchise or own training centre (~325) |
| Centre class | Pricing/availability tier of a centre (15 values, e.g. METRO, A++, A) |
| Division / Category | Course groupings (≈23 divisions, ≈12 categories) |
| Scheme | Discount/offer rule applied at admission |
| Registration | One student’s enrolment in one course (register number) |
| PRO, ASO, RSO | Head-office roles (PRO; Area and Regional Sales Officers) |
| Royalty | Head office’s share of a centre’s collections |
| Clearance | Monthly confirmation that a centre’s royalty is settled |
| GCT | G-TEC Certified Trainer |
| Ticket | Request needing approval (corrections, changes, payments, exam requests) |
| AY / FY | Academic year / financial year (April–March) |
| RLS | Row-level security: the database-side guard that limits rows to the user’s scope |